# VIOE - Vulnerability Intelligence & Orchestration Engine

## Maintenance & Upgrade Strategy

Document Version: 1.0

Classification: Internal - Operations

Last Updated: January 2026

## Table of Contents

- [Introduction](#1-introduction)

- [Update Cadence](#2-update-cadence)

- [Backup Strategy](#3-backup-strategy)

- [Data Migrations](#4-data-migrations)

- [Versioning Approach](#5-versioning-approach)

- [Maintenance Procedures](#6-maintenance-procedures)

- [Upgrade Planning](#7-upgrade-planning)

- [Dependency Management](#8-dependency-management)

- [Performance Maintenance](#9-performance-maintenance)

- [Long-Term Health Monitoring](#10-long-term-health-monitoring)

## 1. Introduction

### 1.1 Purpose

This document defines VIOE's approach to ongoing maintenance, updates, and long-term system health. Following these strategies ensures system reliability, security, and optimal performance.

### 1.2 Maintenance Philosophy

| Principle | Description |
| --- | --- |
| Proactive | Address issues before they impact users |
| Scheduled | Regular, predictable maintenance windows |
| Documented | All changes tracked and recorded |
| Tested | Changes validated before production |
| Reversible | Ability to rollback any change |

### 1.3 Stakeholder Responsibilities

| Role | Responsibility |
| --- | --- |
| Operations Team | Execute maintenance procedures |
| Product Owner | Approve upgrade schedules |
| Development Team | Provide updates and fixes |
| Security Team | Review security updates |
| Users | Report issues promptly |

## 2. Update Cadence

### 2.1 Release Schedule

| Release Type | Frequency | Contents |
| --- | --- | --- |
| Major Version | Annual | New features, major changes |
| Minor Version | Quarterly | Enhancements, improvements |
| Patch Release | Monthly | Bug fixes, minor improvements |
| Security Update | As needed | Security patches |

### 2.2 Update Calendar

| Period | Activity |
| --- | --- |
| Week 1 of Month | Patch release deployment |
| Week 2 of Month | Performance review |
| Week 3 of Month | Security scan and updates |
| Week 4 of Month | Planning for next cycle |

### 2.3 Maintenance Windows

Regular Maintenance:

| Window | Time | Duration |
| --- | --- | --- |
| Weekly | Sunday 2:00 AM - 4:00 AM | 2 hours |
| Monthly | First Sunday 12:00 AM - 6:00 AM | 6 hours |
| Quarterly | Planned weekend | 8 hours |

Communication:

- 7 days notice for planned maintenance

- 24 hours notice for urgent maintenance

- Immediate notice for emergency maintenance

### 2.4 Update Notification Template

SCHEDULED MAINTENANCE NOTIFICATION
Date: [Date]
Time: [Start Time] - [End Time] [Timezone]
Duration: [X hours]
WHAT'S HAPPENING:
[Description of maintenance activities]
IMPACT:
[Expected impact to users]
ACTION REQUIRED:
[Any user actions needed]
QUESTIONS:
Contact [support email/channel]

## 3. Backup Strategy

### 3.1 Backup Types

| Backup Type | Frequency | Retention | Purpose |
| --- | --- | --- | --- |
| Continuous | Real-time | 7 days | Point-in-time recovery |
| Daily Snapshot | Daily 2 AM | 30 days | Daily recovery point |
| Weekly Full | Sunday 1 AM | 90 days | Weekly recovery point |
| Monthly Archive | 1st of month | 1 year | Long-term retention |
| Annual Archive | January 1 | 7 years | Compliance/legal |

### 3.2 Backup Components

| Component | Method | Location |
| --- | --- | --- |
| Database | Automated snapshot | Cloud backup service |
| File Storage | Cross-region replication | Secondary region |
| Configuration | Version control | Git repository |
| Secrets | Encrypted backup | Secure vault |
| Logs | Log aggregation | Log storage service |

### 3.3 Backup Verification

| Verification | Frequency | Procedure |
| --- | --- | --- |
| Backup completion | Daily | Automated check |
| Backup integrity | Weekly | Checksum verification |
| Restore test | Monthly | Restore to test environment |
| Full recovery drill | Quarterly | Complete recovery simulation |

### 3.4 Backup Monitoring

Alerts:

| Condition | Alert Level |
| --- | --- |
| Backup failed | Critical |
| Backup delayed > 1 hour | High |
| Backup size anomaly | Medium |
| Retention policy violation | High |

### 3.5 Recovery Procedures

Database Point-in-Time Recovery:

| Step | Action | Time |
| --- | --- | --- |
| 1 | Identify recovery timestamp | 5 min |
| 2 | Stop application writes | 2 min |
| 3 | Initiate recovery | 1 min |
| 4 | Monitor recovery progress | Variable |
| 5 | Verify data integrity | 10 min |
| 6 | Resume application | 2 min |

Full System Recovery:

| Step | Action | Time |
| --- | --- | --- |
| 1 | Assess damage and recovery needs | 15 min |
| 2 | Provision replacement infrastructure | 30 min |
| 3 | Restore database | 30-60 min |
| 4 | Restore file storage | 20 min |
| 5 | Deploy application | 15 min |
| 6 | Verify functionality | 20 min |
| 7 | Update DNS/routing | 5 min |

## 4. Data Migrations

### 4.1 Migration Types

| Type | Description | Risk Level |
| --- | --- | --- |
| Schema Change | Database structure modification | Medium-High |
| Data Transform | Modify existing data | Medium |
| Data Backfill | Populate new fields | Low-Medium |
| Data Cleanup | Remove obsolete data | Low |

### 4.2 Migration Process

Planning Phase:

| Step | Activity | Output |
| --- | --- | --- |
| 1 | Define migration requirements | Specification document |
| 2 | Assess impact and risks | Risk assessment |
| 3 | Develop migration script | Tested script |
| 4 | Create rollback script | Rollback procedure |
| 5 | Define validation criteria | Test plan |

Execution Phase:

| Step | Action | Verification |
| --- | --- | --- |
| 1 | Backup database | Backup confirmed |
| 2 | Execute in staging | Staging passes tests |
| 3 | Validate staging data | Data integrity verified |
| 4 | Execute in production | Production successful |
| 5 | Validate production | All tests pass |
| 6 | Document completion | Migration record updated |

### 4.3 Migration Best Practices

| Practice | Description |
| --- | --- |
| Backward compatible | New code works with old schema first |
| Incremental | Break large migrations into steps |
| Tested | Run in non-production first |
| Timed | Execute during low-traffic periods |
| Monitored | Watch for errors during execution |

### 4.4 Migration Rollback Criteria

| Trigger | Action |
| --- | --- |
| Data corruption detected | Immediate rollback |
| Application errors > 1% | Investigate, consider rollback |
| Performance degradation > 50% | Investigate, consider rollback |
| User-impacting bug | Assess and decide |

## 5. Versioning Approach

### 5.1 Semantic Versioning

VIOE follows semantic versioning: MAJOR.MINOR.PATCH

| Component | When Incremented |
| --- | --- |
| **MAJOR** | Breaking changes, major new features |
| **MINOR** | New features, backward compatible |
| **PATCH** | Bug fixes, security patches |

Examples:

- 1.0.0 → 2.0.0: Major redesign, breaking API changes

- 1.0.0 → 1.1.0: New dashboard feature

- 1.0.0 → 1.0.1: Bug fix

### 5.2 Version History Tracking

| Information Tracked | Purpose |
| --- | --- |
| Version number | Identification |
| Release date | Timeline |
| Changes included | Change log |
| Known issues | User awareness |
| Upgrade path | Migration guide |

### 5.3 Compatibility Matrix

| Component | Compatibility Window |
| --- | --- |
| API version | 2 major versions |
| Database schema | Current + 1 previous |
| Integration protocols | Current + 1 previous |
| Browser support | Latest 2 versions |

### 5.4 Deprecation Policy

| Phase | Timeline | Action |
| --- | --- | --- |
| Announced | T | Feature marked deprecated |
| Warning | T + 6 months | Usage warnings displayed |
| Disabled | T + 12 months | Feature disabled |
| Removed | T + 18 months | Code removed |

Deprecation Communication:

- Release notes announcement

- In-app warnings

- Direct notification to known users

- Documentation updates

## 6. Maintenance Procedures

### 6.1 Routine Maintenance Tasks

Daily Tasks:

| Task | Time | Owner |
| --- | --- | --- |
| Check system health | 9:00 AM | Operations |
| Review overnight alerts | 9:00 AM | Operations |
| Verify backup completion | 9:00 AM | Operations |
| Check integration status | 9:00 AM | Operations |

Weekly Tasks:

| Task | Day | Owner |
| --- | --- | --- |
| Review performance metrics | Monday | Operations |
| Check disk usage | Tuesday | Operations |
| Review security alerts | Wednesday | Security |
| Validate backups | Thursday | Operations |
| Update documentation | Friday | Operations |

Monthly Tasks:

| Task | Week | Owner |
| --- | --- | --- |
| Apply patch updates | Week 1 | Operations |
| Review access logs | Week 2 | Security |
| Performance optimization | Week 3 | Operations |
| Capacity planning review | Week 4 | Operations |

### 6.2 Database Maintenance

| Task | Frequency | Purpose |
| --- | --- | --- |
| Index optimization | Weekly | Query performance |
| Statistics update | Daily | Query optimization |
| Vacuum/cleanup | Weekly | Reclaim space |
| Connection pool check | Daily | Resource management |

### 6.3 Log Maintenance

| Task | Frequency | Purpose |
| --- | --- | --- |
| Log rotation | Daily | Manage storage |
| Log archival | Weekly | Long-term storage |
| Log analysis | Weekly | Trend identification |
| Old log cleanup | Monthly | Storage optimization |

### 6.4 Security Maintenance

| Task | Frequency | Purpose |
| --- | --- | --- |
| Vulnerability scan | Weekly | Identify vulnerabilities |
| Dependency audit | Weekly | Check for CVEs |
| Certificate check | Monthly | Prevent expiry |
| Access review | Monthly | Validate permissions |
| Penetration test | Annually | Deep security assessment |

## 7. Upgrade Planning

### 7.1 Upgrade Assessment

Before Any Upgrade:

| Assessment | Questions |
| --- | --- |
| Compatibility | Will existing data/integrations work? |
| Impact | What will change for users? |
| Risk | What could go wrong? |
| Rollback | Can we revert if needed? |
| Testing | How will we validate? |

### 7.2 Upgrade Checklist

Pre-Upgrade:

□ Review release notes
□ Check compatibility requirements
□ Verify backup is current
□ Test upgrade in staging
□ Prepare rollback plan
□ Schedule maintenance window
□ Notify stakeholders
□ Document current configuration

During Upgrade:

□ Put system in maintenance mode
□ Take final backup
□ Execute upgrade
□ Run smoke tests
□ Verify data integrity
□ Check integrations
□ Monitor error rates

Post-Upgrade:

□ Remove maintenance mode
□ Monitor system health
□ Verify all features working
□ Check performance metrics
□ Review user feedback
□ Document any issues
□ Update internal documentation

### 7.3 Major Version Upgrade Process

| Phase | Duration | Activities |
| --- | --- | --- |
| Planning | 2-4 weeks | Assessment, scheduling, communication |
| Preparation | 1-2 weeks | Staging test, team training |
| Execution | 1 day | Upgrade execution |
| Stabilization | 1-2 weeks | Monitoring, issue resolution |
| Closure | 1 week | Documentation, lessons learned |

### 7.4 User Communication

Pre-Upgrade (2 weeks):

- Announce upgrade date

- Share release notes

- Highlight key changes

- Provide training resources

Post-Upgrade:

- Confirm completion

- Share known issues

- Provide support contacts

- Gather feedback

## 8. Dependency Management

### 8.1 Dependency Categories

| Category | Examples | Update Approach |
| --- | --- | --- |
| Framework | React, Node.js | Scheduled, tested |
| Libraries | UI components, utilities | Regular updates |
| Infrastructure | Database, cache | Conservative, tested |
| Security | Auth, encryption | Priority updates |

### 8.2 Dependency Update Schedule

| Priority | Timing | Criteria |
| --- | --- | --- |
| Critical Security | Immediate | CVE with known exploit |
| High Security | Within 7 days | CVE with high score |
| Regular | Monthly | Non-security updates |
| Major | Quarterly | Major version updates |

### 8.3 Dependency Review Process

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Scan for updates | Automated |
| 2 | Assess security impact | Security |
| 3 | Review breaking changes | Development |
| 4 | Test in development | Development |
| 5 | Deploy to staging | Operations |
| 6 | Validate functionality | QA |
| 7 | Deploy to production | Operations |

### 8.4 Dependency Documentation

Track for Each Dependency:

| Field | Purpose |
| --- | --- |
| Name | Identification |
| Version | Current version |
| License | Legal compliance |
| Purpose | Why we use it |
| Last updated | Maintenance tracking |
| Known issues | Risk awareness |

## 9. Performance Maintenance

### 9.1 Performance Monitoring

| Metric | Target | Alert Threshold |
| --- | --- | --- |
| Page load time | < 2 seconds | > 3 seconds |
| API response time | < 500ms | > 1 second |
| Database query time | < 100ms | > 500ms |
| Error rate | < 0.1% | > 1% |

### 9.2 Performance Optimization Schedule

| Activity | Frequency | Owner |
| --- | --- | --- |
| Performance review | Weekly | Operations |
| Slow query analysis | Weekly | DBA |
| Cache optimization | Monthly | Operations |
| Load testing | Quarterly | QA |

### 9.3 Common Performance Issues

| Issue | Indicator | Resolution |
| --- | --- | --- |
| Slow queries | High query time | Optimize indexes |
| Memory pressure | High memory usage | Scale or optimize |
| Connection limits | Connection errors | Increase pool size |
| CPU saturation | High CPU usage | Scale horizontally |

### 9.4 Capacity Planning

| Review | Frequency | Focus |
| --- | --- | --- |
| Current utilization | Monthly | Resource usage |
| Growth trends | Quarterly | Projection |
| Capacity forecast | Annually | Planning |

## 10. Long-Term Health Monitoring

### 10.1 System Health Metrics

| Metric | Good | Warning | Critical |
| --- | --- | --- | --- |
| Uptime | > 99.9% | < 99.9% | < 99% |
| Error rate | < 0.1% | < 1% | > 1% |
| Response time | < 500ms | < 1s | > 2s |
| User satisfaction | > 90% | < 90% | < 70% |

### 10.2 Health Check Schedule

| Check | Frequency | Method |
| --- | --- | --- |
| Automated health | Continuous | Monitoring tools |
| Manual review | Weekly | Operations review |
| Deep assessment | Monthly | Comprehensive audit |
| External audit | Annually | Third-party assessment |

### 10.3 Technical Debt Management

| Activity | Frequency | Owner |
| --- | --- | --- |
| Debt identification | Ongoing | Development |
| Debt assessment | Quarterly | Tech Lead |
| Debt prioritization | Quarterly | Product + Tech |
| Debt reduction | Ongoing | Development |

Technical Debt Categories:

| Category | Examples |
| --- | --- |
| Code quality | Complexity, duplication |
| Architecture | Outdated patterns |
| Dependencies | Old versions |
| Documentation | Incomplete/outdated |
| Testing | Low coverage |

### 10.4 Continuous Improvement

| Activity | Frequency | Output |
| --- | --- | --- |
| Incident reviews | After each incident | Improvements |
| User feedback | Ongoing | Feature backlog |
| Performance analysis | Monthly | Optimization tasks |
| Security assessment | Quarterly | Security tasks |
| Process review | Quarterly | Process improvements |

### 10.5 Annual Review

| Area | Review Focus |
| --- | --- |
| Architecture | Is it still appropriate? |
| Technology stack | Are updates needed? |
| Performance | Meeting requirements? |
| Security | Gaps identified? |
| Compliance | Requirements met? |
| Capacity | Scaling needs? |

## Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | January 2026 | Documentation Team | Initial release |

*This guide ensures long-term system health and operational excellence.*

VIOE - Vulnerability Intelligence & Orchestration Engine

*Maintenance & Upgrade Strategy*